Date: 1/16/20

Start Time: 3:30 pm

End Time: 4:45 pm

Present: Nikolai, Tyrel, Zane, Joel, Dr Sheldon

Location: Innovation Den

Agenda: We have a new team member – Joel who is taking CS 480 this semester. He will be joining us instead of doing a capstone project on his own since that wouldn’t make a lot of sense. He doesn’t have any experience working with Arduinos and LoRa so will need to be caught up with that.

Project Portfolio Reprise. Dr Sheldon wants us to redo the project portfolio in accordance with a template that has been provided

A wiki page needs to be created like the other capstone projects.

Nikolai updated what he did over the break and concluded that the MKR WAN 1310s would not be suitable for the project since they don’t use the Radiohead library. 2 Adafruit Feather M0’s were ordered and tested to work.

Outcomes: Joel has been given an overview of what the capstone project involves and has been given the current project portfolio to read on his own time to find out what has been done so far. He has also been given the task of setting up the Wiki page.

Nikolai has been made the team leader and will arrange meetings and organize everyone.

The updated portfolio is due Jan 30

To Do: Joel reads portfolio

Everyone else starts working on the new portfolio.

Get Joel on Discord and Github to communicate online and see documentation.